## Slide 1: Software Development Methodologies
Damian Gordon

## Slide 3: Timeline of Methodologies
1950s Code & Fix
1960s Design-Code-Test-Maintain
1970s Waterfall Model
1980s Spiral Model
1990s Rapid Application Development
2000s Agile Methods

## Slide 4: Timeline of Methodologies
1950s Code & Fix
1960s Design-Code-Test-Maintain
1970s Waterfall Model
1980s Spiral Model
1990s Rapid Application Development
2000s Agile Methods

## Slide 5: Managing the Development of Large Software Systems by W.W. Royce
Damian Gordon

## Slide 6: Reference
Royce, W.W., 1970, "Managing the Development of Large Software Systems", Proceedings of IEEE WESCON 26 (August), pp.1–9.

## Slide 7: Winston W. Royce
Born in 1929.
Died in 1995.
An American computer scientist, director at Lockheed Software Technology Center in Austin, Texas, and one of the leaders in software development in the second half of the 20th century.
He was the first person to describe the “Waterfall model” for software development, although Royce did not use the term "waterfall" in that article, nor advocated the waterfall model as a working methodology.

## Slide 8: Introduction
“I am going to describe my personal views about managing large software developments.
I have had various assignments during the past nine years, mostly concerned with the development of software packages for spacecraft mission planning, commanding and post-flight analysis.
In these assignments I have experienced different degrees of success with respect to arriving at an operational state, on-time, and within costs.
I have become prejudiced by my experiences and I am going to relate some of these prejudices in this presentation.”

## Slide 9: Small Developments
For a small development, you only need the following steps
  Typically done for programs for internal use

## Slide 10: Large Developments

## Slide 11: Large Developments
System Requirements: Identify, select and document functional, scheduling and financial requirements.

## Slide 12: Large Developments
Software Requirements: Identify, select and document the software features necessary to satisfy the system requirements.

## Slide 13: Large Developments
Analysis: Methodically work through the details of each requirement.

## Slide 14: Large Developments
Program Design: Use programming techniques to design software and hardware within the constraints and objectives set in the earlier stages.

## Slide 15: Large Developments
Coding: Implement the program as designed in the earlier stages.

## Slide 16: Large Developments
Testing: Test the software and record the results.

## Slide 17: Large Developments
Operations: Deliver, install and configure the completed software.

## Slide 18: Large Developments

## Slide 19: Large Developments
"I believe in this concept,
but the implementation
described above is risky
and invites failure."

## Slide 20: Iterative Relationship between Successive Development Phases

## Slide 21: Iterative Relationship between Successive Development Phases
Each step progresses and the design is further detailed, there is an iteration with the preceding and succeeding steps but rarely with the more remote steps in the sequence.
The virtue of all of this is that as the design proceeds the change process is scoped down to manageable limits.

## Slide 22: Unfortunately the design iterations are never confined to the successive steps

## Slide 23: Unfortunately the design iterations are never confined to the successive steps
The testing phase which occurs at the end of the development cycle is the first event for which timing, storage, input/output transfers, etc., are experienced as distinguished from analyzed.
These phenomena are not precisely analyzable.
Yet if these phenomena fail to satisfy the various external constraints, then invariably a major redesign is required.

## Slide 24: How do we fix this?

## Slide 25: Five Steps
Program Design comes first
Document the Design
Do it twice
Plan, Control and Monitor Testing
Involve the Customer

## Slide 26: 1. Program Design comes first
A preliminary program design phase has been inserted between the Software Requirements Generation phase and the Analysis phase.

## Slide 27: 1. Program Design comes first

## Slide 28: 1. Program Design comes first
The following steps are required:
1) Begin the design process with program designers, not analysts or programmers.
2) Design, define and allocate the data processing modes.
3) Write an overview document that is understandable, informative and current.

## Slide 29: 2. Document the Design
“How much documentation?"
“Quite a lot"
More than most programmers, analysts, or program designers are willing to do if left to their own devices.
The first rule of managing software development is ruthless enforcement of documentation requirements.

## Slide 30: 2. Document the Design

## Slide 31: 3. Do It Twice
Create a pilot study
If the computer program in question is being developed for the first time, arrange matters so that the version finally delivered to the customer for operational deployment is actually the second version insofar as critical design/operations areas are concerned.

## Slide 32: 3. Do It Twice

## Slide 33: 4. Plan, Control and Monitor Testing
Without question the biggest user of project resources, whether it be manpower, computer time, or management judgment, is the test phase. It is the phase of greatest risk in terms of dollars and schedule.

## Slide 34: 4. Plan, Control and Monitor Testing

## Slide 35: 4. Plan, Control and Monitor Testing
1) Many parts of the test process are best handled by test specialists who did not necessarily contribute to the original design.
2) Most errors are of an obvious nature that can be easily spotted by visual inspection.
3) Test every logic path in the computer program at least once with some kind of numerical check.
4) After the simple errors (which are in the majority, and which obscure the big mistakes) are removed, then it is time to turn over the software to the test area for checkout purposes.

## Slide 36: 5. Involve the Customer
For some reason what a software design is going to do is subject to wide interpretation even after previous agreement.
It is important to involve the customer in a formal way so that he has committed himself at earlier points before final delivery.
To give the contractor free rein between requirement definition and operation is inviting trouble.

## Slide 37: 5. Involve the Customer

## Slide 38: Summary