## Slide 1: Proposal in Detail – Part 1
Project Description, Timeframes and Risks
Notes: <number>

## Slide 2: Project Description
Reminder
Notes: <number>

## Slide 3: Project Description
At least a page and a half to two pages
The description needs to tell us two things, this is WHAT I’m going to do, and this is WHY I’m doing it.
Notes: <number>

## Slide 4: Project Description
Notes: <number>

## Slide 5: Project Description
Include a few diagrams to show the architecture of:
  The experiment
  The artefact
  The models
Notes: <number>

## Slide 6: Project Description
Notes: <number>

## Slide 7: Project Description
Notes: <number>

## Slide 8: Project Description
Notes: <number>

## Slide 9: Project Description
Notes: <number>

## Slide 10: Project Description
So let’s do one!
Notes: <number>

## Slide 11: Project Description
Given me a sentence setting the scene for your project, in the broadest terms, what’s the issue?
Notes: <number>

## Slide 12: Project Description
Given me a detailed sentence covering what this project is about.
Notes: <number>

## Slide 13: Project Description
Tell me in one or two sentences what the literature says about this area.
Notes: <number>

## Slide 14: Project Description
NEW PARAGRAPH
Notes: <number>

## Slide 15: Project Description
If there is an organisation involved in your research, can you give me one sentence on that organisation?
If there is a particular person or group of people involved in your research, can you give me one sentence on them?
Notes: <number>

## Slide 16: Project Description
NEW PARAGRAPH
Notes: <number>

## Slide 17: Project Description
Tell me how you are going to find out about the current situation (before you do your experiment/intervention), what are you going to do to find out as much as you can, measuring, reading, interviews, surveys, etc. This should be two or three sentences. Explain why your approach to the investigation makes sense.
OR
What tools and techniques are you going explore in your research?
Notes: <number>

## Slide 18: Project Description
Describe what kind of measures you have undertaken, are they Quantitative or Qualitative, and what how they tied into your research question.
OR
How will you compare the benefits and shortcomings of these tools and techniques?
Notes: <number>

## Slide 19: Project Description
Tell me how these outcomes be used, will they be just to measure change after the experiment/intervention, or will this process help shape the experiment in a deeper way?
OR
How will the benefits and shortcomings of the tools and techniques inform your exploration of the data?
Notes: <number>

## Slide 20: Project Description
NEW PARAGRAPH
Notes: <number>

## Slide 21: Project Description
Tell me what will the experiment/intervention will be in one sentence.
Notes: <number>

## Slide 22: Project Description
Tell me what the technologies, techniques, people, and processes will be.
Notes: <number>

## Slide 23: Project Description
Tell me how you will measure the use of the technologies, techniques, people, and processes.
Notes: <number>

## Slide 24: Project Description
NEW PARAGRAPH
Notes: <number>

## Slide 25: Project Description
Give me a diagram of the experiment
  A Flowchart
  A Use Case
  A Schematic
  A Technical Architecture
Notes: <number>

## Slide 26: Project Description
NEW PARAGRAPH
Notes: <number>

## Slide 27: Project Description
Tell me what this will show, and how this ties back to your research question.
Notes: <number>

## Slide 28: Project Description
Tell me how you are going to evaluate the outcome of the results.
Notes: <number>

## Slide 29: Project Description
Tell me some of your references.
Notes: <number>

## Slide 30: Project Description
Tell me some of your references.
Notes: <number>

## Slide 31: Timeframes
Reminder
Notes: <number>

## Slide 32: Timeframes
Notes: <number>

## Slide 33: Timeframes
So let’s do one!
Notes: <number>

## Slide 34: Timeframes
For each sentence in the project description, put an approximate timeframe (in weeks) to each element.
e.g.
  Literature
  People/Organisation
  Measuring Current Situation
  Experiment/Intervention
  Evaluation
Notes: <number>

## Slide 35: Risks
Reminder
Notes: <number>

## Slide 36: Risks
You need create a Risk Mitigation, Monitoring and Management matrix.
An effective strategy must consider three issues:
  risk avoidance,
  risk monitoring, and
  risk management and contingency planning.
Notes: <number>

## Slide 37: Risks
Example:
  Assume that high staff turnover is noted as a project risk
Notes: <number>

## Slide 38: Risks
Contingency Planning
Assumes that mitigation efforts have failed and that the risk has become a reality
Continuing the example, the project is well underway and a number of people announce that they will be leaving
If the mitigation strategy has been followed, backup is available, information is documented and knowledge has been dispersed across the team
Notes: <number>

## Slide 39: Risks
A proactive approach to risk avoidance is the best strategy. Develop a plan for risk mitigation. For example: assume that high staff turnover is noted as a project risk r1, some of the possible steps to be taken are these:
  Meet with current staff to determine causes for turnover
  Assume turnover will occur and develop techniques to ensure continuity when people leave.
  Define a backup staff member for every critical technologies.
  Double everyone’s salary
Notes: <number>

## Slide 40: Risks
As the project proceeds, the following factors can be monitored:
  general attitude of team members based on project pressures,
  the degree to which the team has jelled,
  interpersonal relationship among team members,
  availability of jobs within the company and outside it
As the project proceeds, risk monitoring activities commence.
In addition of these factors, the project manager should monitor the effectiveness of risk mitigation steps.
Project manager monitors factors that may provide an indication of whether the risk is becoming more or less likely
Notes: <number>

## Slide 41: Risks
Discuss project-based risks only
These are NOT risks;
  I might get sick in the middle of my project
  I might get a promotion and be too busy in my job
  My girlfriend/boyfriend might run off with my best friend
  My dog might run away
  My supervisor might now give me a lot of feedback
Notes: <number>

## Slide 42: Risks
These are risks;
  My test audience might not help me
  The tool I use might not fully match the requirements
  I might not get the technology/software I need
  I might not get a lot of responses from my survey
  Problems might take longer to solve than I predicted
Notes: <number>

## Slide 43: Risks
 | Risk | Level of Risk | Management | Monitor | Mitigation
1 | Loss of any/all part or project | Moderate | Develop a comprehensive back up strategy at the start of the project. | Ensure backups are being completed. Check files dates and sizes. | Keep daily, weekly and monthly backups on multiple devices.
2 | Insufficient responses to questionnaire | Critical | Keep log of answered questionnaires | Reference questionnaires completed against timeframe | Ensure questionnaire available to enough people
3 | Lack of time for project due to settling in time in new work position | Low | Follow plan for completion of dissertation | Continuously track dissertation progress | Allow an occasional annual leave day if behind
Notes: <number>

## Slide 44: Risks
So let’s do one!
Notes: <number>

## Slide 45: Risks
Based on your project description, develop some risks (in pairs) for your proposals.
Notes: <number>