## Slide 1: Agile Methodologies Crystal
Refer to: http://alistair.cockburn.us
Notes: <number>

## Slide 2: Crystal History 1991 - 2004
1991: Alistair Cockburn told to develop an effective software development methodology.
  interviewed and studied project teams for 10 years.
  found that “people-centric methodologies” do better than “process-centric” methodologies.
  found that you must choose and tailor the methodology to the team and the assignment (no methodology fits all projects).
1994: “Orange” used on 45-person fixed-price project
1997: “Orange” published in Surviving OO Projects
1998: Family of methodologies the name “Crystal”
2004: Crystal Clear published as book
Notes: <number>

## Slide 3: What were the most common characteristics of successful projects?
People sit close together
They communicate frequently and with good will
They eliminate bureaucracy and let people design
They get a real user directly involved
They have good automated regression tests
They produce shippable functionality early and often
A good methodology (family) must prioritize for these!
Notes: <number>

## Slide 4: Cockburn 1998: Making software consists only of making ideas concrete in an economic context:
People inventing and communicating, solving a problem they don't yet understand (which keeps changing),
Creating a solution they don't really understand (and which keeps changing),
Expressing ideas in restricted languages they don’t really understand, (and which keep changing)
To an interpreter unforgiving of error.
Resources are limited,
and every choice has economic consequences.
It is a cooperative game of invention and communication
Notes: <number>

## Slide 5: How can you tell if your project has the properties of success?
Frequent Delivery
  Have you delivered running, tested, usable functions to your user community at least twice in the last six months?
Osmotic Communication
  Does it take you 30 seconds or less to get your question to the eyes or ears of the person who might have the answer?
  Do you overhear something relevant from a conversation among other team members at least every few days?
Reflective Improvement
  Did you get together at least once within the last three months for a half hour, hour, or half day
    to compare notes, reflect, discuss your group's working habits,
    and discover what speeds you up, what slows you down, and what you might be able to improve?
Personal Safety
  Can you tell your boss you mis-estimated by more than 50 percent, or that you just received a tempting job offer?
  Can you disagree with him or her about the schedule in a team meeting?
  Can people end long debates about each other’s designs with friendly disagreement?
Focus
  Do all the people know what their top two priority items to work on are?
  Are they guaranteed at least two days in a row and two uninterrupted hours each day to work on them?
Easy Access to Expert Users
  Does it take less than three days, on the average, from when you come up with a question about system usage to when an expert user answers the question?
  Can you get the answer in a few hours?
Technical Environment with Automated Tests, Configuration Management, and Frequent Integration
  Can you run the system tests to completion without having to be physically present?
  Do all your developers check their code into the configuration management system?
  Do they put in a useful note about it as they check it in?
  Is the system integrated at least twice a week?
Notes: <number>

## Slide 6: 7 Properties of Successful Projects
1 Frequent Delivery
2 Osmotic Communication
3 Reflective Improvement
4 Personal Safety
5 Focus
6 Easy Access to Expert Users
7 Technical Environment with - Frequent integration - Automated testing - Configuration management
Core properties of “Crystal”
Properties increasing
project safety
(robustness to adverse events)
Notes: <number>

## Slide 7: A methodology is a formula across people, but the people change frequently
Ecosystem
Methodology
Process
Techniques
Tools
Skills
Roles
Standards
Quality
Teams
Products
People
Milestones
Activities
Personality
Jenny
Jim
Peter
Annika
Project manager
Documenter
Designer
Tester
Values
Values
Notes: <number>

## Slide 8: PEOPLE are essential but non-linear active components in the development process
Weak on: Strong on:
  Consistency Communicating
  Discipline Looking around
  Following instructions Copy / modify
  Changing habits
Motivated by:
Pride in work
Pride in contributing
Pride in accomplishment
Notes: <number>
The alignment of people’s goals affects the team efficiency
People, cooperation, communication issues determine much of a project’s speed
Amicability between people determines how quickly information moves

## Slide 9: Essence of Crystal
Crystal is the lightest, least intrusive set of rules that puts a project in the safety zone.
Purpose:
  Keep people from hurting each other, keeping each other informed
Nature:
  A set of conventions that gets updated
Philosophy:
  People differ in working styles
  Projects differ in needs
  Software development is communication-intensive, experiment-based, needing lots of feedback in all directions
  Less is generally better (for methodologies)
  Techniques / technologies change over time
Crystal is a “family” because every project is slightly different
Notes: <number>

## Slide 10: Crystal’sMindset
“Software development is a (resource-limited) finite, goal-seeking
cooperative game of invention and communication.”
Notes: <number>

## Slide 11: Crystal’s common genetic code.
Cooperative Game Mindset:
  A series of resource-limited cooperative games of communication and invention.
Critical Project Properties:
  Frequent delivery Close communication Reflective Improvement
Key Techniques:
  Discretionary, but with a starter set.
Design Priorities:
  Project safety
  Development efficiency
  Habitability
Design Principles:
  (7 principles, including:
    face-to-face,
    concurrent development,
    different rules for different circumstances)
    See later slide for all 7
Design Samples:
  Crystal Clear, Crystal Orange, Crystal Orange-web
Notes: <number>

## Slide 12: Software development is a Cooperative Game of Invention and Communication.
To understand team software development:
  Understand goal-directed cooperative games
  Understand people communicating
  Understand people inventing
  Understand people cooperating
Two goals:
  Primary Goal  Deliver this software
  Secondary Goal  Set up for the next game
  Two conflicting games in one
Net result: Not repeatable !
Notes: <number>

## Slide 13: Perfect communication is impossible
You try to communicate what you “know”
What you “know” depends on your individualized parsing of the world around you
You don’t know what it is you do know
You don’t know the thing you are trying to communicate
You don’t know what you are actually communicating
Your listener sees only a part of what you are saying
What your listener learns depends on his/her internal state.
(How is it we communicate at all?)
Notes: <number>

## Slide 14: Face-to-face allows vocal, subvocal, gestural information to flow, with fast feedback
Richness of communication channel
Communication Effectiveness
2 people at
whiteboard
2 people
on phone
2 people
on chat
Videotape
Paper
Audiotape
(No Question-Answer)
(Question-and-Answer)
(Courtesy of Thoughtworks, inc.)
cooler warmer
Notes: <number>

## Slide 15: Efficiency/Effectiveness of Media
Notes: <number>
Close personal contact
Multi-modal communications (media)
Voice inflection
Body language
Real-time questioning

## Slide 16: Every game run uses different strategies -- Set up each project suitably or suffer
Number of people coordinated
Comfort
Essential
moneys
Life
1 - 6
- 20
- 40
- 100
- 200
- 500
- 1,000
C6
C20
C40
C100
C200
C500
C1000
D6
D20
D40
D100
D200
D500
D1000
E6
E20
E40
E100
E200
E500
E1000
L6
L20
L40
L100
L200
L500
L1000
Discretionary
moneys
“Criticality”
X
X
X
Notes: <number>

## Slide 17: The game has a primary and secondary goal: Two Games in One
Primary Goal
  Deliver working software.
  Mess up the first goal => no software
Secondary Goal
  Set up for the next game.
  Mess up the secondary goal => disadvantaged next project
Notes: <number>

## Slide 18: Revision
“Methodology” is colloquial term for
  “everything about how an organization repeatedly produces and delivers systems”
    who, what, when, where, how, why….
“Optimal” differs from project to project
Methodology choice depends on 3 things
  Team size
  Project criticality
  Project priorities
Notes: <number>

## Slide 19: Crystal Principles – Principle 1
A larger methodology is needed when more people are involved
  More people require more coordination
  Larger M contains more elements
  Do not expect a small-team M to work for a large team
  One need not use big-team M on small team (the whole impetus for Agile Development Methods)
Notes: <number>

## Slide 20: Crystal Principles – Principle 2
More publicly visible correctness (greater density) is called for on a project where more damage can result from an undetected defect (greater criticality)
  Criticality levels
    Loss of comfort – more work for people to do (C)
    Loss of discretionary money (D)
    Loss of irreplaceable money – bankruptcy a possibility (E)
    Loss of life (L)
Density Comparison
  Consider a bowling scoring program vs. a nuclear power plant controller
  Let’s say both teams decide to employ “USE cases” in their methodology
  Bowlers may allow them written as a few sentences on cards (XP stories, e.g.)
  Nuclear team may insist on full UML-compliant USE cases using a specific design tool or system; perhaps versions, updates, review, sign-off by big wheels, etc.
Notes: <number>

## Slide 21: Crystal Principles – Principle 3
A relatively small increase in methodology size or specific density adds a relatively large amount to the cost of a project
  Principle 2 says sometimes extra cost is worthwhile
  Principle 3 says heaviness has strong cost penalty
  Costs:
    Stopping development to coordinate with a sub-team costs time and concentration
    Updating requirements doc, design doc, test doc costs time
    Meetings with marketing, meetings with field engineers, etc…
Notes: <number>

## Slide 22: Methodology Size, Project Size, Problem Size
Project size and M size have positive feedback loop
  Few people, little M needed… with less “weight” they work more productively… with greater productivity, they can tackle larger problems
More people on a project need more coordination (bigger M)
  Heavy M lowers productivity… so more people needed to accomplish same work… M grows slower than project size so eventually we hit a stable point where the problem gets solved by a team that can coordinate
There is a practical limit to the size of problem that a particular weight M can address
Notes: <number>

## Slide 23: Problem Size vs. Staffing
Notes: <number>

## Slide 24: How/When do you know
Very difficult to know reliably the problem size at start of a project
So no way to know the min # people needed to solve it
Example: Chrysler Comprehensive Compensation
  Considered a large system
  First attempt, 26 people, failed to deliver working product
  Second attempt, 8 people, restart, extremely light but rigorous M (XP), delivered working product in 1 year
Notes: <number>

## Slide 25: Crystal Principles – Principle 4
The most effective form of communication (for the purpose of transmitting ideas) is interactive, face-to-face, as at a whiteboard
  Implies that as project size rises, effective ( i.e., vis-à-vis ) communications become harder to manage/accomplish
  So project cost goes up as effectiveness of communications goes down
Notes: <number>

## Slide 26: Final factors: Project priorities
Fundamentals – still matters
  Sponsor wants the software soon
  Sponsor wants the product defect-free
  Sponsor wants the process to be visible/transparent
Each priority will produce a different “optimal” M
How do you know M’s priorities
  Sometimes M’s announce their priorities
    OPEN appears to optimize program correctness
    PSP (Humphreys) optimizes for predicitability
    XP optimizes productivity and cost
    Crystal optimizes for productivity and tolerance (off the rules)
    ASD is optimized for a highly unstable development environment (rapid shifts in requirements, technology, very short timelines)
Notes: <number>

## Slide 27: Final factors: Fears
“All Methodology is based on fears” [Beck]
Elements in an M can be seen as preventatives against “bad things” happening
  “Bad” is relative to a person’s experience… different developers fear different failures, at different levels
  M might then contain elements based on team’s collective fears
  Preventatives will make team more relaxed, more productive
Fears
  Afraid programmers with make coding errors?
    Hold code reviews; pair programming
  Afraid clients don’t know what they want?
    Develop UI prototypes and do acceptance tests
  Afraid designers will leave in the middle of a project?
    Write extensive design doc as they go
Notes: <number>

## Slide 28: Cockburn - A Methodology Space
As Projects get larger (more elements to co-ordinate) as you go out on X axis
Projects get denser (tighter controls) as you go up the Y axis
Notes: <number>
Their needs differ in three essential dimensions:
The number of people involved.
The criticality of the project.
What the methodology optimizes for.
The personal anchor points of the methodology authors then give further differences in the final form the methodology takes.
divided the space into seven project sizes and four zones of criticality. These are arbitrary but plausibly sensible divisions. The number of cells can easily be increased. I divided each dimension at places where my experience indicates that the methodology is likely to take on a different nature, such as increasing the project size by 250%. Within each cell, a different methodology may be called for. Each cell admits of several methodologies, depending on whether the project leaders are in search of productivity, visibility, repeatability, or correctness. The methodologies will get larger (more communication elements) toward the right, and denser (tighter controls) going up, hence heavier moving up and to the right, or lighter, moving down and to the left. According to principle 3 above, moving to the right or up adds a large cost to the development of the project, so there is economic incentive to consider a project to sit as far to the left and down as possible (I recognize that there are different incentives, such as image and prestige, to consider a given project to sit further to the right and up).

## Slide 29: Adjust On-the-fly
Every project deserves its own methodology
Initial project placement in the M-space is just our first best-guess
Incremental delivery helps us move the project around as needed in M-space
Team performance, client changes, technology shifts cause these movements in methodology
Notes: <number>

## Slide 30: Just-in-Time Methodology
Every project deserves its own tailored process and methodology
“Lightweight” and “face-to-face” are desirable attributes
People communicate best face-to-face
Daily variability, inconsistency, and laziness are the weaknesses to allow for
  high-discipline processes are fragile
A process should build upon the native strengths of people: good citizenship, the ability to look around, talk to each other, take initiative
Notes: <number>

## Slide 31: Cockburn’s Seven principles for methodology design
1. Prefer face-to-face communication
  Interactive face-to-face communication is the cheapest and fastest channel for exchanging information
2. Methodology weight is costly
3. Use heavier methodologies for larger / distributed teams
4. Use More ceremony for more criticality
5. Use more feedback & communications, with fewer intermediate deliverables
6. Discipline, skills, understanding counter process, formality, documentation
7. Efficiency is expendable at non-bottleneck activities.
Notes: <number>

## Slide 32: Crystal Family
Crystal/Clear is family area most similar to XP
Notes: <number>

## Slide 33: Crystal Orange
Medium-sized product in industrial setting
10-40 people
1-2 years duration
Time-to-market is important
Need to communicate with current and future staff
Need to keep time and costs down
Non-life-critical
Notes: <number>

## Slide 34: Crystal Orange (D40)
People in one building
More team structure and more coordination than needed for 20 people
Needs no sub-teaming structure like would for 80 people
Missing design and code-verification activities as would find on life-critical systems
Can be extended to E50 is team individuals make it plausible
Notes: <number>

## Slide 35: Crystal Orange (D40)
Staff roles
  Sponsor, business expert, usage expert, tech facilitator, business analyst/designer, project manager, architect, design mentor, designer/programmer, lead designer/programmer, reuse point, writer, tester, UI designer
Arranged in teams to do system planning, project monitoring, architecture, technology, functions, infrastructure, external test
Policy standards
  software delivered through QA every 3+1 months;
  progress is tracked by decision and software delivery milestones (not by written documents);
  automated regression testing of app functions; direct user involvement;
  two user viewings per release.
Policy standards are mandatory, but substitution is permitted… Scrum work scheduling, e.g., or XP practices used
Work products
  requirements doc, release sequence, schedule, status reports, UI design doc, common object model, inter-team specs, user manual, source code, test cases.
Work products are developed to a level of detail that is understandable by team colleagues; enough precision to permit peer reviews.
Work product templates
  coding styles, user interface standards, and details of regression testing are left as locally-defined, set by the team.
Techniques used in individual roles are up to individual discretion.
Notes: <number>

## Slide 36: Crystal Clear (C6, D6)
6 people, one room or adjoining offices
No subteams
Proximity means less work needed for coordination
Could be used in E8, depending on team individuals
There is one team
Roles for separate people: sponsor, senior designer, designer/programmer, user (at least part-time)
Roles spread among team members: project coordinator, business expert, requirements solicitor
Policy standards: same as Orange, except 2 months or less
Work Products
  release sequence; schedule of user viewings and deliveries; annotated use cases; design sketches and notes; screen drafts; common object model; running code; test cases; user manual.
Work product templates
  coding style, user interface standards, details of regression testing locally defined, set by team.
Techniques used in individual roles are up to individual discretion.
Notes: <number>

## Slide 37: Just-in-time M Tuning
Interview team members from past projects to get an initial read on the strengths and weaknesses of an organization
From the common elements found, select a starting M from M-space
In middle of first increment
  Interview the team members for the project… ask “what is working, what is not?”
  “Are we going to make it is we keep working this way?
  Change what is not working (if not huge)… this may move the project in M-space
After each increment
  Team workshop… “what can be do better”
  New project dimensions, conventions
More mid-increment interviews if the increments are long… a month or more
Notes: <number>

## Slide 38: Summary
M has roles, skills, activities, techniques, tools, teams, deliverables, standards, quality measures, project values
The are necessarily multiple “best” methodologies
Best depends on project size, system criticality, priorities of team
M designers select scope of concerns to include
M designers select some characteristic to optimize
M designers use experience and fears to select elements of M
Notes: <number>

## Slide 39: Summary: Principles
Use larger methodologies for larger teams
Use denser methodologies for more critical projects
Weight is costly
Interactive, face-to-face communication is most effective
Notes: <number>